## Slide 1
Project Charter
Problem
How to create a project charter??
Every project begins with a Project Charter.
A Project Charter defines a project’s objectives, scope, and resources.
There is no standard Project Charter format. Each company, and each application area, creates their own.
The following defines the needed elements:
Create Name and Description
Define Purpose and Justification
Create Objectives and Scope
Identify Stakeholders
Define Deliverables
Identify Team and Roles
Create Schedule and Budget
Identify Risks and Opportunities
Document Assumptions
Obtain project Approval
Then distribute the document to stakeholders and team.
Project Charter Process
Business goals
Pressing need
Approved plan
Copyright © 2023 Dan Zwillinger. All rights reserved.
Difficulty
Easy to use
Benefits of a Project Charter
Aligns team members
Improves team communications
Manages expectations
Prevents scope creep
Provides a framework for decisions
Secures project resources

## Slide 2
Project Charter – Example – Create 6in6 presentations
Copyright © 2023 Dan Zwillinger. All rights reserved.
Sometimes, to avoid expending effort on unfunded projects, it may be useful to create a project charter in stages, obtaining approval to proceed at each stage.
“Could be good, tell me more”
“I like the idea, what will it cost?”
“Let’s do it! Where do I sign?”
Start project

## Slide 3
Project Charter – Notes
Slide 1
Slide 2
This example is about creating new 6in6 presentations.
The approval process proceeds in multiple stages. At each stage approval is obtained to go to the next stage,
Copyright © 2023 Dan Zwillinger. All rights reserved.
Recommended web sites for more information
https://thedigitalprojectmanager.com/projects/scope-management/project-charter/
https://www.simplilearn.com/project-charter-and-its-importance-article
A Project Charter should be brief, no more than 2 pages long.
  It may link to documents with more details (e.g., a communication plan)
The Project Management Institute’s Guide to the Project Management Body of Knowledge (PMBOK) has information on PC’s.
The PMP Certification Exam contains questions on Project Charters.
Here are the differences between two similar sounding documents:
  Project Charter – gives the project manager the authority to use the budget to create the deliverables
  Project Plan – explains how the project manager will manage the project